MILANO TASK BRIEF

Area/ARIR, SDC, link0 wrapper, pd_pcie synthesis 중심 실행 브리프

| 작성일 | 2026-06-25 |
| --- | --- |
| 원천 기록 | life/tasks/milano_active_tasks.yaml |
| 기록 최신일 | 2026-06-24 |
| 범위 | Milano PCIe active tasks, issues, artifact candidates |
| 해석 기준 | 로컬 ontology 기록만 사용. 불확실 항목은 확인 필요로 유지. |

오늘 판단: 6월 말까지는 합성 증거 확보와 ARIR 신뢰성 확보가 최우선입니다. IDE Lint Critical은 해결된 상태로 기록되어 있지만, report/result path와 link0/pd_pcie rerun 결과가 아직 닫히지 않았습니다.

# 1. 우선순위 추천

| 우선 | 작업축 | 추천 이유 | 즉시 액션 |
| --- | --- | --- | --- |
| P0 | link0/pd_pcie 합성 rerun 증거 확보 | ARIR, ETC area, DB 신뢰도가 모두 이 결과에 종속됨. | link0 IDE-inclusive, link0, pd_pcie report/log path, WNS/TNS, area, instance count를 같은 표에 모은다. |
| P0 | IDE Lint closure 증명 | Critical은 fixed로 기록됐지만 보고서 경로와 잔여 non-critical 분류가 비어 있음. | IDE Lint report/result path를 기록하고 잔여 항목을 fix/waive/defer/owner handoff로 분리한다. |
| P0 | ETC area bucket breakdown 후 ARIR precheck | IDE 누락 run과 IDE 포함 run delta를 분리하지 않으면 ARIR 숫자를 신뢰하기 어려움. | ETC contributor, IDE expected delta, suspicious growth를 나눠서 ARIR 체크에 연결한다. |
| P1 | Milano PCIe .db BE 전달 준비 | BE 전달은 전체 .db scope, corners, blocks가 확정되고 synthesis evidence가 붙어야 함. | BE가 요구하는 .db type/corner/block 범위를 먼저 확인하고 completeness checklist를 만든다. |
| P1 | multi-PF BAR0 size 분리 mux requirement | 새 요구사항이며 BAR0 한정, PF0/PF1-127, default/option mux 조건을 요구사항 수준에서 먼저 고정해야 함. | PF0=64KB, PF1-127=32KB table, default/option select, alignment/overlap implication을 작성한다. |
| P1 | PCIe TLP split/MPS workaround 추적 | MPS 제한은 임시 조치이므로 bus fix 이후 workaround 없는 rerun이 필요함. | 현재 MPS 값과 config path를 기록하고 bus fix 검증 케이스를 분리한다. |
| P2 | R001 diff, handler, no-UIO, NVMe VIP 보조 축 | 중요하지만 6월 말 synthesis/area closure를 직접 막지 않는 항목은 과도하게 섞지 않는 편이 안전함. | 각각 checklist 상태로 유지하고 P0 evidence gate가 닫힌 뒤 구현/확장한다. |

# 2. 현재 focus

기록된 current phase: 2026년 6월 말까지는 Area/ARIR, SDC, link0 wrapper, pd_pcie synthesis에 집중. IDE Lint Critical은 다 잡았고, link0/pd_pcie synthesis rerun 결과와 report path를 기다리는 중이며, PCIe TLP bus downsizing 이슈는 MPS 제한으로 임시 진행하고 bus fix를 기다리기로 함. ARIR 신뢰 전 ETC area bucket breakdown 분석이 필요함.

| 항목 | 내용 |
| --- | --- |
| 기간 | 2026-06-22 - 2026-06-30 |
| 핵심 범위 | Area / ARIR / ETC area breakdown / SDC cleanup and synthesis constraints / link0 wrapper synthesis and report review / pd_pcie synthesis |
| 주요 task | task_milano_sdc_dual_profile_synth_rerun / task_milano_link0_wrapper_etc_area_analysis / task_milano_arir_precheck / task_milano_gen7_phy_db_synthesis |
| supporting | task_milano_firenze_handler_reflection_check / task_milano_r001_ip_diff_core_link_link_wrapper_ips_reflection / task_milano_audit_missed_brian_owned_followups_common_module_etc / task_milano_lint_ip_rev_0_1_rerun / task_milano_uio_free_variant_prepare |
| defer | task_milano_nvme_vip_setup_pcie_ib_ob_only / task_milano_mse_pf_bar0_overlap_guard / task_milano_port1_interrupt_requirement / task_milano_pcie_doe_reg_top_axi_bridge_dcg_power_optimization |

# 3. 오늘 체크리스트

| 우선 | 항목 | 확인 이유 | 남겨야 할 증거 |
| --- | --- | --- | --- |
| P0 | link0 IDE-inclusive rerun | 완료 여부와 report/log path | path, WNS/TNS, area, instance count |
| P0 | pd_pcie synthesis rerun | GEN7 PHY DB confidence 연결 | path, timing, area, failure/blocker |
| P0 | IDE Lint | Critical closure 증명 | report/result path, remaining non-critical classification |
| P0 | ETC area | ARIR 전 신뢰성 확보 | IDE-missing vs IDE-inclusive delta, suspicious bucket |
| P0 | ARIR precheck | area/instance 숫자 조기 검증 | baseline comparison, blocker list |
| P1 | multi-PF BAR0 mux | 신규 요구사항 문서화 | PF size table, mux mode, BAR0-only scope |
| P1 | .db BE delivery | handoff scope 확인 | .db type, corners, blocks, recipient/version |
| P1 | TLP split workaround | 임시 MPS 조치가 final fix로 굳지 않게 방지 | MPS value, config path, bus-fix rerun plan |

# 4. Active task matrix

| Task | Status | % | Pri | Next action |
| --- | --- | --- | --- | --- |
| 링크형 레퍼용/PDBCI용 SDC clean-up 및 3nm 합성 재시도 | in_progress | 86% | high | Validate whether the PD PCIe SDC error cleanup is reflected in the next synthesis or lint output. |
| link0 wrapper 합성 리포트 ETC Area breakdown 분석 | in_progress | 20% | high | Let the IDE-inclusive rerun finish. |
| 합성 재시도 결과로 ARIR area/instance count 사전 확인 | in_progress | 20% | high | Wait for the IDE-inclusive link0 wrapper synthesis rerun to complete. |
| 신규 IP revision 0.1 반영 후 lint 재확인 | in_progress | 95% | high | Let the current lint run finish. |
| GEN7 PHY를 함께 DB로 최종 합성 | in_progress | 68% | high | Confirm whether "제7파이" means GEN7 PHY. |
| Milano PCIe .db 전체 생성 후 BE 팀 전달 | todo | 0% | high | Confirm exactly which .db type, corners, and blocks the BE team needs. |
| Milano multi-PF BAR0 size 분리 (PF0 64KB / PF1~127 32KB) + default/option... | todo | 0% | high | Confirm PF count/range (exactly PF0-PF127 / 128 PFs?) and which mode is default vs option. |
| DOE / REG TOP AXI Bridge 관련 PPTX 자료 만들기 | todo | 0% | medium | Confirm purpose and audience (design review / team share / status / seminar). |
| DOE Configuration Request 완료 정책(SC/UR/RRS) 정의 및 기본값 정리 | in_progress | 20% | medium | Re-open Milano DOE spec section and re-check completion-policy wording. |
| Firenze에 적용한 handler 변경점이 Milano에 모두 반영되었는지 확인 | in_progress | 70% | high | Collect Firenze handler-related CLs, notes, or source file changes. |
| R001 IP Diff core/link/link wrapper/ips 반영 및 gray 영역 cross-check | todo | 0% | high | Locate or record the R001 IP Diff source path or CL. |
| Brian-owned 누락 가능 항목 audit - common module 등 | in_progress | 10% | high | Capture a quick checklist tonight while the concern is fresh. |
| Disparity Error Injection 미발생 이슈 디버깅 follow-up | in_progress | 30% | high | Create or link the Jira ticket and use it as the tracking source. |
| UIO 없는 Milano variant 준비 | in_progress | 15% | medium | List UIO touch points: files, modules, configs, ports, constraints, and testbench assumptions. |
| NVMe VIP setup: PCIe IB/OB만 enable하고 나머지 disable | todo | 0% | high | Locate the Milano NVMe VIP setup/config entry point. |
| MSE 연동 PF BAR0 address overlap 방지 기능 추가 | todo | 0% | high | Identify Milano PF BAR0 decode/config path and the exact MSE source signal. |

# 5. 놓치면 안 되는 issue

| Sev | Issue | Status | Next diagnostic |
| --- | --- | --- | --- |
| High | link0 wrapper synthesis completed without IDE included | IDE-incl rerun pending | Find exclusion point, compare IDE-missing vs IDE-included area/instance delta. |
| Crit | IDE Lint Critical fixed for current synthesis closure path | Report path pending | Record rule/violation ID, affected module, report/result path, residual items. |
| Med | PCIe TLP splits into two AXI transactions | MPS workaround; bus fix pending | Record exact MPS value/config path and rerun without workaround after bus fix. |
| High | Firenze MSE=0 path made PF BAR0 unusable | Failure mode to avoid | Define MSE=0/1 BAR0 behavior table before coding Milano overlap guard. |
| Med | Handler ECO18 reflection blocked by parity policy | Policy blocked | Keep ECO11 closed; revisit ECO18 after parity policy is fixed. |
| High | Disparity Error Injection did not trigger expected error | Jira tracking planned | Capture test/case, injection point, expected signal/counter, observed waveform/log. |

# 6. 완료/보류/확인 필요

| 구분 | 내용 |
| --- | --- |
| 최근 완료 | task_milano_3nm_synth_env_setup / task_milano_cross_domain_signal_naming_cleanup / task_milano_common_module_replacement / task_milano_standard_cell_replacement / task_milano_release_readiness_compile_lint_sim_20260617 |
| 이번 window 이후로 미룰 항목 | Port 1 interrupt requirement, DOE DCG power optimization, NVMe VIP, MSE/PF BAR0 guard는 P0 합성/area gate 이후 재진입 권장. |
| 추측/확인 필요 | 제7파이=GEN7 PHY 해석, PDCI/PDBCI 명칭, UIO feature scope, MSE=0/1 BAR0 behavior는 확정 기록이 필요함. |

| Related task | Open question |
| --- | --- |
| task_milano_gen7_phy_db_synthesis | '제7파이'를 GEN7 PHY로 해석하는 것이 맞는지 확인 필요. |
| task_milano_common_module_replacement | '싱크 5V'가 정확한 모듈명인지, 음성 전사 오류인지 확인 필요. |
| task_milano_firenze_handler_reflection_check | Firenze에 적용한 handler가 msg handler, security handler, event handler 중 어느 범위인지 확인 필요. 우선 handler 변경 전체를 후보 범위로 둔다. |
| task_milano_port1_interrupt_requirement | Port 1 interrupt requirement를 어느 spec 문서/요구사항 표에 반영할지 확인 필요. |
| task_milano_sdc_dual_profile_synth_rerun | PDCI와 기존 기록의 PDBCI가 같은 SDC profile을 의미하는지 확인 필요. |
| task_milano_uio_free_variant_prepare | UIO가 정확히 어떤 feature/interface/hierarchy를 의미하는지, Milano에서 최종적으로 미사용 확정 가능한지 확인 필요. |
| task_milano_mse_pf_bar0_overlap_guard | MSE=0/1 상태별 PF BAR0 overlap 방지 조건과 BAR0 사용 가능 상태를 behavior table로 확정 필요. |
| task_milano_pcie_doe_reg_top_axi_bridge_dcg_power_optimization | PCIe DOE DCG와 REG TOP AXI Bridge DCG의 정확한 DCG 적용 범위, power metric, target reduction 기준 확인 필요. |